PACS “Go Live” To-Do List - Residential

Establish system for data collection.

- Create neighborhood code (hybrid of Benton/Franklin Counties?). Created.  Presented to Bill/Adam for approval.

- ZAPP equivalent for assignment areas (Code Files). Needed or handled by PACS already?

- Active Permit flag on summary screen (Randy knows/will handle – touch base with him). Randy got this entered in, but it is no longer showing up as of Dec. 16. Notified on spreadsheet.

- Foundation: is it necessary to differentiate between Crawl and Slab, or is the Quality sheet enough to do it that way? Submitted to Bill and Adam. Done.

- Siding.  Percentages or just entering based off of largest percentage amount? Question asked. Largest amount. Done.

Have methodology in place for entering data in handbook format for all appraisers.

- Clear definitions of what differentiates an improvement from an improvement detail. Done.

- Proper setup of GIS to aid in fielding and analysis. Waiting for Othos photography.

- Sketching. Can we set the scale of sketching to a foot as opposed to inches? Sketch document provided by Randy. Done.

- Cleaning up labels within sketching. Combination of proper details and training.

- Notes, where to enter and where to find them. Events allow for us to enter multiple notes into one ‘event’, Reval 3 for example. Tentative guide to Bill/Adam for approval. Approved.

- Cycle (Reval #) into Ref 1 line to allow for it to show up in GIS mapping. En masse? Done.

- Adjustments (supervisor sets the adjustment value while the appraiser determines whether to use it or not?).

- Uniformity between appraisers. Continued training and familiarity with new system.

- PCC and LUC, both needed? In discussion.

- Detail Features: can we set defaults of siding, roofing, hvac, bathrooms, etc? Done.

Make sure matrices are accurate and linked properly to parcels.

- % of base/main area for attached garages, 2nd stories, basements, porches, decks, carports. Completed and presented to Bill and Adam for review. Done.

- Class (Quality) onto one matrix with class on horizontal axis and square footage on vertical axis. Rough idea completed and presented to Bill and Adam for review with PACS team. Done.

Make sure land values are accurate post conversion.

- Have runs of all used neighborhoods in ProVal and check for accuracy against PACS matrices.

- Acreage tables of residential neighborhoods will still need adjustment post go-live.

Splits/Merges

- Practice the process and nail down the methodology with Heather. Done.

- Once the process is finalized, begin training Jeannie and Brenda in the process of doing Splits/Merges. Likely late 2017.

Sales Validations/Listings

- Establish practice and procedure.

General Input Mass Updates

- In General Characteristics, all properties are defaulted to 1.0 stories.  Is there a way to en masse change them to be reflective of the actual property type? While this does not drive value at that level, it is important for accuracy purposes. Notified Randy in Google Drive Go-Live List.